>
Iteration Plan

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]
# 1. Key milestones

Milestone	Date
Iteration start	20/09/2018
Iteration stop (DueDate)	28/09/2018

# 2. High-level objectives

Understand the concepts of integration and user acceptance testing and come to appreciate why they are part of the testing process

# 3. Evaluation criteria

- Successful implementation of integration tests for our assigned classes
- Successful implementation of user acceptance tests for our assigned classes

# 4. Work Item assignments
[This section should specifically call out the Work Items Lists to address in this iteration. Work Items should be identified with the objective they support, and should also include specific outcomes. State should be Complete or Incomplete]
The following Work Items will be addressed in this iteration:
Work Item ID	Name or key words of description	Outcome	State	Assigned to (name)	Estimated Hours	Hours worked	Estimate of hours remaining
	Complete unit test s for bookingCTL		Complete / https://github.com/fguckian-11630129/ToyHotel/commit/3e40d260306dee354f9936424c836013e3497413	Fintan	3	3	0
	Complete unit tests for Room		Complete / https://github.com/fguckian-11630129/ToyHotel/commit/ad6747225ee181638d938ab597418a57c35b9403	Kalyan	2	2	0
	Complete unit tests for CheckOutCTL		Complete / https://github.com/fguckian-11630129/ToyHotel/commit/95e1e3a7f043f9b17974d93e796b5837d8531e8c	Kalyan	3	3	0
1.1	Complete integration test for Hotel and BookingCTL classes	Hotel and BookingCTL are functioning as expected in the real system	Complete / https://github.com/fguckian-11630129/ToyHotel/commit/29e60625b99ee567b4f52955c8e197c603f547de	Fintan	2	2	0
	Complete integration test for Room and CheckOutCTL classes	Room and CheckOutCTL are functioning as expected in the real system	Complete / https://github.com/fguckian-11630129/ToyHotel/commit/cc2b1869e41d2efc2d245535a872fa07a2789d69	Kalyan	2	2	0
	Complete user acceptance tests for the Make Booking use case	Hotel and BookingCTL implementations pass the user acceptance test	Complete / https://github.com/fguckian-11630129/ToyHotel/blob/fintan/UATFintan.odt	Fintan	2	3	0
	Complete user acceptance tests for the Check Out use case	Room and CheckOutCTL pass the user acceptance test	Complete / https://github.com/fguckian-11630129/ToyHotel/commit/b9c37297748ea28e316f9fc056d4a0a810feead6	Kalyan	2	2	0
	Individually write out our reflective practise	Document produced answering the given questions	Will be submitted with assignment	Kalyan and Fintan

Assessment against objectives
Through the lectures we learned about the importance of UAT tests as the last line of defence against bugs. It is important to write exhaustive UAT tests to cover yourself. By implementing integration tests we were able to see an effective testing method is to start at the bottom, test small units, make sure they work together, then test them with a higher level (control) classes. This makes the process of bringing together the tests managable. It also allows gives the tester a smaller amount of code to comb through when bugs are detected (vs integrating all the code at once and tesing).
Work Items: Planned compared to actually completed
Complete integration tests
Yet to complete user acceptance tests.
## Assessment against Evaluation Criteria Test results
Both team members completed the integration test. User acceptance tests incomplete but an extension allows a weekend for this part of the project.